**Foodies Web Application Development Timeline**

**Phase 1: Planning and Research (2 weeks)**

* **Week 1:**
  + Conduct market research to understand user needs and Customer Requirements.
  + Define the project scope, goals, and requirements.
  + Create SIQ, PMP, and SRS.
  + Finalize the project plan, including timelines.

**Project Schedule**

|  |  |  |
| --- | --- | --- |
|  | Expected Effort | Actual Effort |
| Timeline | 2 | 1 |
| SIQ | 1 | 1 |
| PMP | 10 | 10 |
| SRS | 12 | 10 |
| HLD(class diagram, ERD, HL description use case) | 15 | 15 |
| LLD(wireframe, flowchart) | 15 | 15 |
|  |  |  |

Link of Jira => <https://manar-ali.atlassian.net/jira/software/projects/FWAP/boards/2>